## Slide 1: Construction Management
ACE Mentorship – Old Mill High school

## Slide 2: Construction management - Role
What is the function of General Contractors and Construction Managers?

## Slide 3: General Contractor
Role:
  Sole point of contact for project
  To manage the building process on behalf of an owner or company.
  Plan, engage, and sequence trades
  Cost & Resource Management
  In some cases, design and build a project per owner specifications.
  Has several Construction Managers/Engineers managing parts of the project.

## Slide 4: Construction manager - Role
Usually starts as Project Engineer.
Typically has engineering background or trade experience.
May have Bachelor’s Degree.
Coordinates with Trades a scope of work.
Resolves problems with design or engineering with Architect/Owner/Reps.
Leverages relationships; subcontractor, owner, architect, owner reps, and lending institutions.

## Slide 5: Construction Management - Overview
Lesson 1.
Contract from Owner
1
Lesson 2.
Procurement
2
Lesson 3.
Planning & Site Utilization
3
Lesson 4.
Coordination & Execution
4
Lesson 5.
Substantial Completion
5

## Slide 6: First Lesson
Contract from Owner:
Agreement between General Contractor and Owner.
Defines specifications for building (drawing set, schedule, insurance, and material type).
Outlines Terms & Conditions. IE; payment, milestones for progress, and reporting requirements.

## Slide 7: SECOND Skill - Procurement
Subcontractor Bids
Review of Bids
Issue Contracts to Subs

## Slide 8: Lesson Two - Procurement
Purpose: To select qualified subcontractors for specific scope of work
To prequalify subs based on the following criteria:
  Job History
  Financial Stability
  Price
  Diversity
  Material Access

## Slide 9: Lesson Two - Procurement
Subcontractor
Provides labor and/or materials for the completion of scope of work.
May also provide rentals of equipment.
Materials provided generally installed by their workforce.
Vendor
No Labor.
Provides materials for the scope of work.
Provide rentals or service for the support of construction.

## Slide 10: Lesson Three
Planning & Site Utilization
  Planning – Planning of the sequence of work.
  Site Utilization – Mapping the use of the jobsite during the construction process.

## Slide 11: Planning
Planning for construction includes the forecasting and scheduling of Work In Place (WIP).
Establishes reportable milestones for owner in respect to job progress.
Can be calculated in dollars.

## Slide 12: Site utilization Plan

## Slide 13: Site Utilization plan - Continued

## Slide 14: Site Utilization plan - Continued

## Slide 15: Reporting information to Owner
Key to Success for Project Management
  KNOW YOUR CONTRACT
  Documentation – Record it!
  Assumptions/Clarifications (A’s & C’s)
Documentation of job progress must be reported to owner in totality.
  Typically documented with Job Progress Report which is given to owner based on needs of contract.
  Written Report
  Photos
  Material samples
  Sample Construction
Change Orders
  Changes or additions to the scope of work based on the field conditions.
  Can be issued to subcontractor or owner.
Billing Document
  Document provided to owner for the recovery of costs based on jobsite progress.
  Records WIP for internal and external uses.
Request For Information (RFI)
  Clarification of Information as to design or specification.

## Slide 16: Course PROGRESS
Lesson 1. Contract – From Owner
Lesson 4. Coordination & Execution
Lesson 5. Substantial Completion
Lesson 2. Procurement
Lesson 3. Planning & Site Utilization

## Slide 17: Stop – For Next week
Lessons 4-5 for following session

## Slide 18: Deliverable Site Utilization Plan
Exterior
Fencing/Entrance & Exit Gates
Water Reclamation/Soil Control
Material Delivery
Jobsite Trailers – Owner/GC
Rubbish Removal
Temp Sanitary
Temp Utilities
Parking
Muster Area/Rally Point
Interior
Signage
Temp Sanitary
First Air Location(s)
Material Storage
Temp Fire Protection

## Slide 19: Deliverable - Site utilization Plan